Nebula 6-Week Product Roadmap

Planning window: March 16, 2026 to April 26, 2026

Grounded in current repo state as of March 11, 2026

# Current Baseline From The Repo

Nebula already ships a working real-time file graph viewer with two source paths: local-first Nebula Sync bridge and server-backed websocket streaming. The near-term roadmap should harden ingestion reliability, validation coverage, deterministic layout behavior, and operator diagnostics before broader expansion.

Shipped user-facing features: source selection modal, local-sync bridge detection, server fallback, project selector, file tree browsing, search, collapse or expand, React Flow graph rendering, and live snapshot or patch ingestion.

Active backlog already called out in docs/queue: add live refresh or subscription after local bridge connect, improve local bridge diagnostics in the HUD, and add a Playwright test for source modal priority plus fallback.

Architecture constraints: Next.js 14 web app, Node 22 websocket watcher backend, shared protocol package, deterministic flat visualization as the north star, and small reversible maintainer automation patches.

Quality gap: typecheck and build are green, but lint and test scripts are missing across key workspaces, so roadmap work should front-load validation infrastructure.

# Milestones

Milestone 1 - Reliable ingestion baseline (end of Week 2): Local-sync and server modes behave predictably, with automated regression coverage for source selection and reconnect paths.

Milestone 2 - Deterministic viewer hardening (end of Week 4): Layout and visibility rules are stable under larger graphs, and the UI exposes enough diagnostics to debug source and rendering issues quickly.

Milestone 3 - Production candidate baseline (end of Week 6): Nebula has persisted operator state, release gates, documented rollback steps, and a clear acceptance checklist tied to the repo north star.

# Week-By-Week Plan

| Week | Primary Goal | Key Work | Clear Deliverables |
| --- | --- | --- | --- |
| Week 1 Mar 16-22 | Stabilize source selection and refresh behavior. | Implement live refresh polling or subscription after Nebula Sync connect, normalize source-mode state transitions, and make HUD status messages more specific for bridge, websocket, and fallback paths. | Working local-sync refresh loop; richer source HUD diagnostics; documented source-mode state contract; manual regression checklist for connect, reconnect, and fallback. |
| Week 2 Mar 23-29 | Add the first real quality gates. | Introduce lint and test scripts for web and server packages, add focused unit coverage around source APIs and websocket handling, and ship the missing Playwright end-to-end test for source modal priority plus fallback. | Repo-level lint or validation entry points; passing focused tests; Playwright scenario for bridge-first flow; updated contributor runbook for local verification. |
| Week 3 Mar 30-Apr 5 | Harden deterministic layout and visibility rules. | Tune radial, dagre, and elk switching thresholds, formalize collapse and search visibility behavior, review hidden-node defaults, and add fixture-based regression coverage for representative repo sizes. | Deterministic layout acceptance criteria; fixture snapshots for small and medium graphs; visibility regression tests; documented rules for overview vs focus modes. |
| Week 4 Apr 6-12 | Improve performance and operator usability. | Measure large-graph behavior, reduce unnecessary rendering cost, introduce zoom-based detail thresholds where needed, and tighten the status surface so operators can see graph size, source health, and layout mode at a glance. | Performance baseline report; tuned detail thresholds; lower-risk layout defaults for larger graphs; expanded operator HUD with actionable health signals. |
| Week 5 Apr 13-19 | Add persistence and auditability. | Persist viewport, selected source, project filters, and panel state; add replay-friendly event or snapshot export for debugging; and align maintainer artifacts with the product acceptance checklist. | Persisted user session state; debug export or replay artifact; updated upgrade docs; rollback notes for high-impact source or layout changes. |
| Week 6 Apr 20-26 | Prepare a production-candidate release. | Run full build and typecheck gates, execute the focused manual and Playwright release checklist, fix open blockers, and update roadmap plus architecture docs to reflect the hardened baseline. | Release candidate checklist; signed-off validation run; prioritized post-launch backlog; refreshed roadmap and architecture docs tied to the repo north star. |

# Weekly Goal Notes

Week 1 should avoid broad UI redesign. The repo north star is predictability and deterministic behavior, not visual reinvention.

Week 2 is intentionally early because the current repo state lacks lint and test scripts, and every later week depends on faster regression feedback.

Weeks 3 and 4 should use representative fixture repos so layout and performance decisions are driven by repeatable evidence rather than ad hoc local impressions.

Weeks 5 and 6 convert the viewer from a strong prototype into an operator-grade baseline by adding persistence, replayability, and release discipline.

# Dependencies

Nebula Sync bridge availability and a stable local contract on localhost:8787. Week 1 work depends on being able to simulate bridge present and bridge absent states reliably.

Representative repo fixtures for small, medium, and large graphs. Weeks 3 and 4 need these to validate layout switching, rendering cost, and search or collapse behavior.

Agreement on the minimum validation stack. Week 2 requires a decision on linting tool choice, test runner scope, and whether Playwright runs locally only or in automation as well.

Time boxed maintainer alignment. Week 5 and Week 6 depend on keeping docs/upgrades, queue state, and the product roadmap synchronized so automation and product priorities do not drift.

# Risks And Mitigations

Bridge staleness risk: The current local-sync path loads a snapshot but does not yet indicate continuous updates. Mitigation: complete Week 1 refresh behavior before investing in deeper UX polish.

Validation drag risk: Adding lint and tests may uncover existing issues and slow delivery briefly. Mitigation: scope Week 2 to focused gates on the highest-change modules first, then widen only after green runs stabilize.

Layout regression risk: Changing layout thresholds or visibility rules can degrade predictability, which is the app north star. Mitigation: use fixture snapshots and explicit acceptance criteria before switching defaults.

Performance ceiling risk: The current web build is functional, but the route payload and larger graph scenarios can still become expensive. Mitigation: capture measurable graph-size baselines in Week 4 and gate risky layout changes behind data.

Scope creep risk: The repo still contains older 3D or physics-oriented concepts, but the active architecture and north star emphasize flat deterministic visualization. Mitigation: defer any presentation-mode expansion until the flat viewer baseline is hardened.

# Success Criteria At The End Of Week 6

Users can connect through Nebula Sync or server mode without ambiguous failure states.

The repo has at least one repeatable automated path covering source selection and live graph behavior.

Large graph behavior is documented with explicit layout and visibility rules instead of ad hoc tuning.

Operators can recover state, inspect health, and ship a release candidate using a documented checklist.